## Slide 1
01
Agile

## Slide 2: Agile

## Slide 3: Agile
Introduction to Agile
Agile is a project management framework that emphasizes iterative development, continuous improvement, and collaboration to adapt to changes quickly
It's a way of working that focuses on delivering working software in short cycles (sprints) and integrating user feedback throughout the process
Agile prioritizes individuals and interactions, working software over documentation, customer collaboration, and responding to change over following a strict plan.
“We are uncovering better ways of developing software by doing it and helping others do it.””
What is Agile?
What does Agile Manifesto Say?
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 4: What is Agile Software Development?
- It is an umbrella It is an umbrella term for a set of frameworks and practices that break down complex projects into small manageable goals.
Complex Project
Small Achievable Goals
Ability to adapt and change
Very flexible
Quickly adapts to changes
Quick launch of product
Enables fast decision-making
Improved communication
Emphasis on continuous improvement

## Slide 5: Agile
How does Agile Work?
Now that we know the basics of Agile development, let's take a more in-depth look at how it works. We can break the Agile process down into three main stages:
Preparation
Sprint Planning
Sprint
Preparation
In the preparation stage, the product owner creates a backlog of features they want to include in the final product. This is known as the product backlog. Then, the development team estimates how long each feature will take to build.
Sprint planning
The sprint planning meeting is where the team decides which features from the product backlog they are going to work on during the sprint.
A sprint is a set period (usually two weeks) during which the development team must achieve a specific goal. The team also decides how many of each type of task they can complete during the sprint.
For example, the team may decide they can complete three coding tasks, two testing tasks, and one documentation task during the sprint. This information is then added to the sprint backlog.
Sprint
During the sprint, the team works on completing the tasks in the sprint backlog. They may also come across new issues to address. If this happens, they will add these issues to the product backlog and prioritize them accordingly. At the end of the sprint, the development team should have completed all features in the sprint backlog.
If not, the team will carry them over to the next sprint. The team then holds a sprint review meeting where they demo completed features to the product owner and stakeholders. They also discuss what went well during the sprint and how they could improve their next one.
Finally, the team holds a retrospective meeting, where they reflect on what went well and what didn't go so well during the sprint. They then create a plan of action for addressing these issues in future sprints. This feedback loop helps to ensure that each sprint is more successful than the last.

## Slide 6: Agile
Agile Frameworks & Agile Methodologies

## Slide 7: Agile
Scurm & Kanabn – Similarities
With pull system you create a workflow where work is pulled only if there is a demand for it.
Pull System
Limit Work-in-progress (WIP)
Limiting WIP will allow teams to identify bottlenecks and improves throughput
Break Down Complex Tasks
They allow large and complex tasks to be broken down and completed efficiently
High Value on Continual Improvement
They place a high value on continual improvement, optimization of the work and the process
Pull System
Limit WIP
Break down complex tasks
Value Continual Improvement

## Slide 8: Agile
The term ‘Scrum’ was first introduced by professors Hirotaka Takeuchi and Ikujiro Nonaka in their article “The New New Product Development Game” at Harvard Business Review.
They borrowed the name 'Scrum' from the game of rugby, to stress the importance of teamwork to deal with a complex problem.
The SCRUM
Process
SCRUM Process
In Scrum, you break down the phases of your project into smaller pieces that can be completed by a cross-functional team within a prescribed time period (called a sprint).
The duration of the sprint in scrum is anywhere from 2 to 4 weeks to almost a month
Shippable Product Increment
Once the sprint begins, you aren't allowed to add any new requirements.

## Slide 9: Agile
Backlog/Requirements
Prioritized Items
Items Tested & Ready to Deliver
Items Delivered to Customer
To Do
Doing
Ready To Release
Done
Kanban Process
Requirement 1
Requirement 2
Requirement 3
Requirement 4
Requirement 5
Requirement 6
Kanban focuses on maintaining a continuous task flow and continuous delivery. At the same time, the team is never given more work than it can handle. This is accomplished through the two primary principles of Kanban:
Visualize your work, Limiting Work-in-progress